SIMPLE SOLUTIONS

The Ecosystem

Updated architectural, commercial and execution edition

Offline-first operational software for commercial agriculture and heavy-labor industries

Revision status This edition supersedes the previous blueprint. It incorporates the worker-vs-profile identity split, JWT-claim-optimised RLS, decoupled JSON/media sync, the exporter-funded Spray Trace Trojan Horse model, and the revised four-phase execution roadmap.

# Executive Summary

Simple Solutions is a modular operational software studio built around one principle: replace bloated ERP behavior with small, fast workflows that frontline teams can actually use. The platform should feel less like an ERP and more like a set of purpose-built field tools sitting on a common operational engine.

The Vault is already the live production wedge. It provides the first durable layer of value: multi-tenant company and site records, training content delivered through Vimeo, SOP evidence, compliance checklists and an operational relationship with commercial farm customers. The immediate strategic task is to harden and scale that wedge across commercial macadamia and banana estates in KwaZulu-Natal (KZN).

The architectural implication is decisive: The Vault must capture reusable master data once. Companies, sites, zones, worker directories and authenticated control-plane profiles become the shared substrate for every later module. General workers, tractor drivers and spray operators do not receive Supabase Auth accounts. Instead, they are represented by workers records and attributed to transactions by a supervisor or QR scan.

The second strategic change is Spray Trace V1. The first release is deliberately lean: offline spray record capture, historical block logs and one-click processor-specific CSV export. Rather than selling every grower individually, the commercial entry point is an exporter/processor that funds a linked supplier network. An anchor processor such as Coastal Macadamia can therefore onboard 30-80 supplying growers through one corporate transaction.

The third change is sequencing. Fleet Log & Fuel Track and Packhouse Pass are not assumed to be fully specified products today. They are discovery-led spokes. Their build depth should follow evidence from the engaged KZN customer base. The final ecosystem converges only after the workflows prove themselves, with R2,250/site/month as the default full-suite domestic bundle.

## Master strategic thesis

| Decision | Blueprint position | Why it compounds |
| --- | --- | --- |
| Beachhead | KZN commercial macadamia + banana estates | Relationship density lowers trust and deployment friction. |
| Installed base | The Vault | Already live; captures master data required by later spokes. |
| Identity | Profiles for authenticated managers/agronomists/supervisors; workers for frontline labour | Removes login and seat friction for hundreds of field staff. |
| Offline model | JSON-first sync; attachment sync is separate | Core evidence gets through bad connectivity without waiting for photos. |
| Spray Trace GTM | Processor-funded dual portal | One enterprise customer can activate dozens of linked farms. |
| Expansion | Vault -> Spray Trace -> discovery-led Fleet/Packhouse -> convergence | Build only what the installed base proves valuable. |
| Pricing | R2,250/site/month full ecosystem; unlimited operational users | Aligns price to operating unit rather than headcount. |

# SECTION 1 - STRATEGIC VISION, TRACTION & EXPANSION PLAYBOOK

## 1.1 Current Footprint & Near-Term Pipeline

The Vault is not a prototype. It is the production wedge from which Simple Solutions should grow. The first three months of execution are therefore reliability and onboarding work, not a broad feature race. The product team should concentrate on repeatable deployment, clean master-data capture, QR scanning, signature evidence, audit packs and reporting.

### KZN beachhead

The initial sales territory is KZN commercial agriculture, especially macadamia and banana estates. The reason is not merely crop fit; it is relationship density. In a narrow market, repeated introductions and peer references can compress the trust cycle and create a recognisable cluster of reference customers. Once The Vault is embedded in a few estates, the same tenant structure can become the launchpad for Spray Trace and later operational spokes.

### Land-and-expand migration strategy

| Stage | Customer experience | Master data captured | Expansion trigger |
| --- | --- | --- | --- |
| 1. The Vault | Company/site configured; managers invited; SOPs loaded. | company, sites, profiles, module settings. | Operational tenant exists. |
| 2. Worker directory | Workers imported once; QR identifiers may be issued; no worker logins. | employee_code, name, language, consent_flags, active, worker_group. | Any repeatable field workflow needs people attribution. |
| 3. Spray Trace | Enable spoke against existing sites/zones; import historical logs; link processor. | zones, worker attribution, spray applications, product references, processor links. | Processor/compliance reporting becomes painful. |
| 4. Fleet | Use same site, asset and worker master. | assets, inspections, meter events, fuel events, defects. | High-frequency machinery paperwork or downtime pain. |
| 5. Packhouse | Reuse sites/zones/workers; configure intake and QC. | bins, intakes, tests, lots, pallets, dispatch. | Throughput and traceability pain. |
| 6. Ecosystem | Expose modules as workspace toggles; consolidate reporting and billing. | cross-module KPIs, audit spine, permissions. | Customer wants one operating layer. |

## 1.2 Product Philosophy - Dead-Simple & High Utility

The interface should optimise for the shortest valid transaction rather than the largest feature set. A worker acknowledgment, spray record, pre-start inspection, fuel issue or bin intake should usually fit on one mobile screen. The operator should not have to understand the sync engine. A record is simply Saved locally, Syncing, Synced or Action required.

### 30-second transaction standard

| Workflow | Target interaction | Design rule |
| --- | --- | --- |
| Worker acknowledgement | Scan worker QR -> show SOP -> acknowledge -> verify | No login, no typing of worker identity. |
| Spray record | Select site/zone/product/date/quantity -> save | Preload master data; minimise free text. |
| Pre-start | Scan/select asset -> answer checklist -> submit | Critical defect path is obvious and immediate. |
| Fuel issue | Select tank + asset -> volume/meter -> submit | Ledger entry created automatically. |
| Bin intake | Scan bin -> gross/tare -> source -> save | Scale integration should reduce manual transcription. |

### Anti-per-seat / anti-USD billing

Per-user pricing is structurally wrong for labour-heavy operations. A commercial estate can have a small management team and hundreds of workers, seasonal staff and contractors. Charging for every worker creates a direct incentive to keep people off the system. Simple Solutions instead prices the operating site. Unlimited workers and operational users become an adoption feature rather than a cost centre.

Domestic pricing should be expressed in ZAR and tied to the operating unit. International expansion can use an equivalent flat site tier in USD or AUD, with local tax and payment mechanics handled separately. The commercial principle is more important than the exact currency: usage should not become a seat-management exercise.

### Hub-and-spoke ecosystem model

+------------------------- SIMPLE SOLUTIONS HUB --------------------------+

| Tenant | Auth Profiles | Workers | Sites | Zones | Assets | Audit     |

| Offline Sync | Attachments | Roles | Reports | Notifications | Billing |

+---------------------------+------------------------------------------+

|

+-----------------+-----------------+----------------+

|                 |                 |                |

+-----v------+     +----v------+    +-----v------+  +----v---------+

| The Vault  |     | Spray     |    | Fleet Log  |  | Packhouse    |

| Training   |     | Trace     |    | & Fuel     |  | Pass         |

| Compliance |     | V1        |    |            |  |              |

+------------+     +-----------+    +------------+  +--------------+

|

+--------v---------+

| Processor Portal |

| Supplier Network |

+------------------+')

heading('1.3 Target Personas & Market Segmentation',2)

table(['Segment','Primary buyer','Daily operator','Primary pain','Success metric'],[

('Commercial farm','Estate GM / farm manager','Supervisor / compliance lead','Paper records, training evidence, audit preparation','>95% workflow capture; faster audit preparation.'),

('Agronomy / crop production','Agronomist / production manager','Spray supervisor / field team','Spray logs, block traceability, processor requirements','Complete application traceability.'),

('Packhouse','Packhouse director','Intake clerk / QC','Queues, quality records, lots, dispatch','Lot traceability without spreadsheet stitching.'),

('Logistics','Fleet manager','Driver / dispatcher','Pre-starts, fuel, defects, service','Inspection compliance + reduced downtime.'),

('Manufacturing','Plant manager','Foreman / operator','Checksheets, maintenance and evidence','Digitised checks + corrective action closure.'),

('Construction','Operations / safety manager','Foreman / site supervisor','Toolbox talks, equipment checks, site forms','Evidence completeness across sites.')])

# SECTION 2

pagebreak(); heading('SECTION 2 - COMPLETE MODULAR SUITE',1)

heading('2.1 The Vault - LIVE CORE: Operations, Training & Compliance',2)

para('The Vault is the foundational operational system. Its purpose is to make training, SOP and compliance evidence continuously available without turning field staff into software administrators. Vimeo remains the media delivery layer; Simple Solutions stores the authoritative SOP metadata, versions, assignments and evidence of completion.')

heading('Current delivery pipeline',3)

table(['UI surface','Key fields','Validation','Audit output'],[

('Training library','SOP code, title, Vimeo asset, version, effective date, worker groups, site scope, owner','Version uniqueness; approval/effective dates consistent','SOP register + version history'),

('Worker assignment','worker, SOP/asset, due date, site, supervising profile','Worker active and in scope','Outstanding training matrix'),

('Completion','worker, completion time, content version, verifier profile, device, client_uuid, evidence hash','Verifier authenticated; duplicate-safe','Training completion register'),

('Checklist','template, criterion, status, comment, evidence attachment','Required criteria enforced','Audit-ready checklist pack'),

('QR scan','worker token, action, site, timestamp, verifier','Token expiry and tenant scope','Field scan trail'),

('Signature','worker, verifier, entity, method, time, record hash','Append-only; corrections create superseding event','Signature register')])

heading('Near-term Vault hardening',3)

para('The near-term Vault release should introduce worker QR cards, short-lived or rotating QR tokens, signature verification events, manager-level reporting and single-click audit packs. The QR payload must never contain personal information. It should contain only a random token that the server resolves to a worker inside the current tenant and authorised site scope.')

heading('Single-click audit packs',3)

para('The audit-pack engine should generate a deterministic folder plus a human-readable index. A pack can include company/site register, worker directory, training matrix, SOP versions, checklist results, open corrective actions and module-specific evidence. GLOBALG.A.P. IFA for fruit and vegetables is currently v6; the software should map evidence to the customer-approved checklist and certification scope rather than claim to replace the certification body.')

heading('2.2 Spray Trace V1 - UPCOMING',2)

para('Spray Trace V1 is deliberately smaller than the long-term concept. It is a record-capture and distribution product first. V1 does not need a dynamic, destination-market MRL engine or an automated agronomy advisor. It needs to make the right record easy to capture offline and easy for a processor to consume.')

heading('V1 development window: next 2-4 months',3)

table(['V1 capability','Build decision','Why now'],[

('Offline spray form','Build now','Core field behaviour and trust requirement.'),

('Historical block spray log','Build now','Makes the system useful on day one and supports processor data continuity.'),

('Zone/block GIS reference','Build now, lightweight','Stable site/zone selection and historical traceability.'),

('Authorised product reference','Build now','Controls data quality without prescribing agronomic recipes.'),

('Processor CSV export profiles','Build now','The economic reason for the processor to fund the system.'),

('Dynamic MRL / withholding engine','Defer','Requires changing destination-market rules and processor-specific feedback.'),

('Complex tank-mix calculator','Defer','Higher safety and configuration burden; not necessary for V1.')])

heading('Trojan Horse dual-portal architecture',3)

table(['Portal','Primary user','Core workflow','Technical model','Commercial role'],[

('Farm Entrance','Farm manager, supervisor or spray operator under supervision','Select site -> zone -> product -> date -> quantity -> worker -> save','Supplier-company records; offline queue; worker attribution without auth login','Processor-funded supplier adoption.'),

('Exporter / Processor Master Dashboard','Processor compliance / operations','Supplier list -> missing submissions -> exceptions -> linked history -> CSV export','Processor tenant reads validated projection rows, not supplier tables directly','Corporate buyer owns the budget and network outcome.')])

heading('Processor-funded commercial model',3)

table(['Offer','Commercial terms','Planning anchor','Included'],[

('Setup fee','R5,000-R10,000 one-time','R7,500','Processor network setup, CSV mapping, supplier import, dashboard configuration.'),

('0-50 linked farms','R5,500-R8,000/month','R7,500/month','Dashboard + supplier submissions + historical log + exports.'),

('51-150 linked farms','R10,000-R15,000/month','R12,500/month','Expanded supplier management and support.'),

('Alternative usage','R120-R150/farm/month','R135/farm/month','Useful for variable supplier counts.'),

('Forecast treatment','Separate channel overlay','Not double-counted','Linked supplier farms are not automatically treated as direct paid farm subscriptions.')])

heading('Processor portal data flow',3)

code('''Supplier Farm Tenant                          Processor Tenant

-------------------                           -----------------

spray_application  --validated server projection-->  processor_submission

worker / site / zone                              supplier status

attachments (optional)                           export_row JSON

|                                               |

+---------- Edge Function link check ----------+

|

v

1-click deterministic CSV

mapped to processor schema

### Safety and compliance boundary

South African agricultural remedies are regulated under Act 36 of 1947. Spray Trace should treat registration and approved-use evidence as controlled master data. The V1 blueprint does not prescribe operational pesticide recipes. It can validate record completeness, tenant-approved product status, configured policy thresholds and evidence lineage while leaving agronomic decisions to responsible professionals.

### V1 field workflow

| Step | Operator action | Server rule | Stored evidence |
| --- | --- | --- | --- |
| 1. Import history | Upload CSV / spreadsheet | Validate column map before import | Import batch + source-row lineage |
| 2. New record | Select site, zone, product, date, worker, quantity | Validate site-zone-product relation | Application event + client UUID |
| 3. Offline save | Tap Save / Queue | Local write accepted immediately | Local pending state |
| 4. Sync | Connection returns | Atomic transaction + audit event | Server record + sync result |
| 5. Processor route | Linked network receives projection | Link checked server-side | Processor submission status |
| 6. Export | Filter supplier/date/status; export | Fixed column order; export batch hash | CSV + row count + export audit |

## 2.3 Fleet Log & Fuel Track - Machinery & Fuel Allocation

Fleet Log should only be built deeply after KZN grower discovery validates the highest-frequency pain. The likely wedge is pre-starts plus fuel reconciliation because both are repeated, measurable and familiar paper processes.

| Workflow | Key fields | System output | Escalation |
| --- | --- | --- | --- |
| Pre-start | asset, operator_worker, meter, checklist answers, comments, evidence | inspection event + status | Critical defect -> restricted asset + defect ticket |
| Fuel issue | tank, asset, worker, volume, meter, time | immutable fuel ledger entry | Variance beyond threshold -> investigation |
| Tank dip | tank, dip reading, calibration, time | reconciliation event | Unexpected variance |
| Service | asset, service type, due meter/date, work, parts, vendor | service history | Overdue dashboard |
| Defect | asset, severity, fault, location, photo, assignee | defect ticket | Critical -> immediate restriction |

## 2.4 Packhouse Pass - Intake, Grading & Quality Control

Packhouse Pass becomes the traceability spine at intake. It should make it easy to move from a physical bin to a source farm, source zone, intake lot, quality sample, output lot, pallet and dispatch record without spreadsheet stitching.

| Stage | Fields | Trace output |
| --- | --- | --- |
| Bin intake | bin ID, supplier, site, zone, commodity, variety, gross, tare, net, time | source -> intake record |
| Quality test | sample, test type, measured value, unit, instrument, operator | sample -> intake |
| Processing / grading | lot, grade, yield, rejects, line, operator | input lot -> output lot |
| Pallet | pallet ID, lot, SKU, count, weight, location | lot -> pallet |
| Dispatch | load, vehicle, pallet IDs, customer, destination, seal, time | pallet -> dispatch |

# SECTION 3 - TECHNICAL ARCHITECTURE & BACKEND LOGIC

## 3.1 Universal Multi-Tenant Database Architecture

The platform uses one logical multi-tenant PostgreSQL/Supabase project. Every tenant-owned row carries company_id. The principal identity boundary is intentional: profiles are only authenticated control-plane users; workers are lightweight people records. Workers do not reference auth.users, do not log in and do not consume Auth capacity.

Identity rule A worker can participate in a transaction, sign for training or be the named operator of a spray/pre-start event without having a Supabase Auth account. The authenticated actor is recorded separately as the supervising/verifying profile.

For cross-tenant processor visibility, supplier records remain protected by supplier-company RLS. The processor browser never queries supplier tables directly. An Edge Function validates the processor-supplier relationship and writes a projection row into the processor tenant. This preserves strict tenant boundaries while enabling a network dashboard.

### Canonical DDL - revised core + modules

create extension if not exists pgcrypto;

create extension if not exists postgis;

create schema if not exists private;

create type public.app_role as enum (

'owner','admin','manager','agronomist','supervisor','auditor','viewer'

);

create type public.asset_status as enum ('active','restricted','maintenance','retired');

create type public.sync_status as enum ('pending','applied','rejected');

create type public.attachment_status as enum ('queued','uploading','uploaded','failed');

-- JWT-derived context. Claims are populated from auth app_metadata by the

-- Custom Access Token Hook; raw_user_meta_data is not an authorization source.

create or replace function private.jwt_company_id()

returns uuid

language sql stable

as $$

select nullif(auth.jwt() -> 'app_metadata' ->> 'company_id','')::uuid;

$$;

create or replace function private.jwt_role()

returns public.app_role

language sql stable

as $$

select coalesce(

nullif(auth.jwt() -> 'app_metadata' ->> 'role','')::public.app_role,

'viewer'::public.app_role

);

$$;

create or replace function private.has_role(required_roles public.app_role[])

returns boolean

language sql stable

as $$

select (select private.jwt_role()) = any(required_roles);

$$;

create table public.companies (

id uuid primary key default gen_random_uuid(),

legal_name text not null,

trading_name text,

country_code char(2) not null default 'ZA',

currency_code char(3) not null default 'ZAR',

timezone text not null default 'Africa/Johannesburg',

is_active boolean not null default true,

created_at timestamptz not null default now(),

updated_at timestamptz not null default now()

);

-- Authenticated control-plane users ONLY.

create table public.profiles (

id uuid primary key references auth.users(id) on delete cascade,

company_id uuid not null references public.companies(id) on delete cascade,

full_name text not null,

phone_e164 text,

preferred_language text not null default 'en-ZA',

role public.app_role not null default 'viewer',

is_active boolean not null default true,

created_at timestamptz not null default now(),

updated_at timestamptz not null default now(),

unique(company_id, id)

);

-- Frontline labour identity. No auth.users FK by design.

create table public.workers (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

employee_code text not null,

full_name text not null,

preferred_language text not null default 'en-ZA',

consent_flags jsonb not null default '{}'::jsonb,

worker_group text,

phone_e164 text,

active boolean not null default true,

created_at timestamptz not null default now(),

updated_at timestamptz not null default now(),

unique(company_id, employee_code),

unique(company_id, id)

);

create table public.worker_qr_tokens (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

worker_id uuid not null,

token_hash text not null,

issued_at timestamptz not null default now(),

expires_at timestamptz not null,

revoked_at timestamptz,

unique(company_id, token_hash),

foreign key(company_id, worker_id)

references public.workers(company_id, id) on delete cascade

);

create table public.sites (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

name text not null,

site_code text not null,

site_type text not null default 'farm',

address_text text,

latitude double precision,

longitude double precision,

is_active boolean not null default true,

created_at timestamptz not null default now(),

updated_at timestamptz not null default now(),

unique(company_id, site_code),

unique(company_id, id)

);

create table public.site_profile_access (

company_id uuid not null references public.companies(id) on delete cascade,

site_id uuid not null,

profile_id uuid not null,

primary key(company_id, site_id, profile_id),

foreign key(company_id, site_id)

references public.sites(company_id, id) on delete cascade,

foreign key(company_id, profile_id)

references public.profiles(company_id, id) on delete cascade

);

create table public.zones (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

site_id uuid not null,

name text not null,

zone_code text not null,

zone_type text not null default 'block',

area_ha numeric(12,3),

active_geometry geometry(MultiPolygon,4326),

is_active boolean not null default true,

created_at timestamptz not null default now(),

updated_at timestamptz not null default now(),

unique(company_id, site_id, zone_code),

unique(company_id, id),

foreign key(company_id, site_id)

references public.sites(company_id, id) on delete cascade

);

create table public.zone_versions (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

zone_id uuid not null,

version_no integer not null,

geometry geometry(MultiPolygon,4326) not null,

effective_from timestamptz not null,

effective_to timestamptz,

created_by uuid not null references public.profiles(id),

created_at timestamptz not null default now(),

unique(zone_id, version_no),

foreign key(company_id, zone_id)

references public.zones(company_id, id) on delete cascade

);

create table public.assets (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

site_id uuid not null,

asset_code text not null,

name text not null,

asset_type text not null,

make text,

model text,

serial_number text,

status public.asset_status not null default 'active',

hour_meter numeric(14,2),

odometer_km numeric(14,2),

service_interval_hours numeric(12,2),

service_interval_days integer,

next_service_due_at timestamptz,

next_service_due_hours numeric(14,2),

created_at timestamptz not null default now(),

updated_at timestamptz not null default now(),

unique(company_id, asset_code),

unique(company_id, id),

foreign key(company_id, site_id)

references public.sites(company_id, id) on delete restrict

);

create table public.company_modules (

company_id uuid not null references public.companies(id) on delete cascade,

module_code text not null,

enabled boolean not null default false,

config jsonb not null default '{}'::jsonb,

enabled_at timestamptz,

primary key(company_id, module_code)

);

create table public.attachments (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

site_id uuid,

entity_table text not null,

entity_id uuid not null,

client_uuid uuid not null,

storage_path text,

mime_type text not null,

byte_size bigint,

sha256 text,

status public.attachment_status not null default 'queued',

created_at timestamptz not null default now(),

uploaded_at timestamptz,

unique(company_id, client_uuid),

foreign key(company_id, site_id)

references public.sites(company_id, id) on delete set null

);

create table public.audit_events (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

actor_profile_id uuid references public.profiles(id),

worker_id uuid,

event_type text not null,

entity_table text not null,

entity_id uuid,

client_uuid uuid,

payload jsonb not null default '{}'::jsonb,

created_at timestamptz not null default now(),

unique(company_id, client_uuid),

foreign key(company_id, worker_id)

references public.workers(company_id, id) on delete set null

);

create table public.sync_inbox (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

client_uuid uuid not null,

command_type text not null,

payload jsonb not null,

received_at timestamptz not null default now(),

status public.sync_status not null default 'pending',

error_code text,

error_message text,

applied_at timestamptz,

unique(company_id, client_uuid)

);

-- THE VAULT

create table public.training_assets (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

sop_code text not null,

title text not null,

version_no integer not null,

vimeo_asset_id text,

effective_from date not null,

retired_at date,

required_worker_groups text[] not null default '{}',

content_hash text,

created_by uuid references public.profiles(id),

created_at timestamptz not null default now(),

unique(company_id, sop_code, version_no),

unique(company_id, id)

);

create table public.training_assignments (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

site_id uuid,

worker_id uuid not null,

training_asset_id uuid not null,

due_at timestamptz,

assigned_by uuid references public.profiles(id),

status text not null default 'open',

created_at timestamptz not null default now(),

foreign key(company_id, site_id)

references public.sites(company_id, id) on delete set null,

foreign key(company_id, worker_id)

references public.workers(company_id, id) on delete restrict,

foreign key(company_id, training_asset_id)

references public.training_assets(company_id, id) on delete restrict

);

create table public.training_completions (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

assignment_id uuid,

worker_id uuid not null,

training_asset_id uuid not null,

completed_at timestamptz not null default now(),

verified_by_profile_id uuid references public.profiles(id),

device_id text,

client_uuid uuid not null,

evidence_hash text,

unique(company_id, client_uuid),

foreign key(company_id, worker_id)

references public.workers(company_id, id) on delete restrict,

foreign key(company_id, assignment_id)

references public.training_assignments(company_id, id) on delete set null,

foreign key(company_id, training_asset_id)

references public.training_assets(company_id, id) on delete restrict

);

create table public.checklist_templates (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

code text not null,

name text not null,

version_no integer not null,

criteria jsonb not null,

active boolean not null default true,

unique(company_id, code, version_no),

unique(company_id, id)

);

create table public.checklist_runs (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

site_id uuid,

worker_id uuid,

template_id uuid not null,

completed_by_profile_id uuid not null references public.profiles(id),

started_at timestamptz not null default now(),

completed_at timestamptz,

status text not null default 'open',

client_uuid uuid not null,

unique(company_id, client_uuid),

unique(company_id, id),

foreign key(company_id, site_id)

references public.sites(company_id, id) on delete set null,

foreign key(company_id, worker_id)

references public.workers(company_id, id) on delete set null,

foreign key(company_id, template_id)

references public.checklist_templates(company_id, id) on delete restrict

);

create table public.checklist_answers (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

run_id uuid not null,

criterion_code text not null,

answer jsonb not null,

comment text,

created_at timestamptz not null default now(),

foreign key(company_id, run_id)

references public.checklist_runs(company_id, id) on delete cascade

);

create table public.signature_events (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

worker_id uuid not null,

verifier_profile_id uuid not null references public.profiles(id),

entity_table text not null,

entity_id uuid not null,

signature_method text not null,

signed_at timestamptz not null default now(),

record_hash text not null,

client_uuid uuid not null,

unique(company_id, client_uuid),

foreign key(company_id, worker_id)

references public.workers(company_id, id) on delete restrict

);

-- SPRAY TRACE V1

create table public.spray_product_library (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

product_name text not null,

manufacturer text,

registration_number text,

registration_status text not null default 'unknown',

label_reference text,

tenant_approved boolean not null default false,

metadata jsonb not null default '{}'::jsonb,

active boolean not null default true,

unique(company_id, registration_number, product_name),

unique(company_id, id)

);

create table public.spray_plans (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

site_id uuid not null,

planned_date date not null,

crop text,

target text,

status text not null default 'draft',

created_by uuid not null references public.profiles(id),

approved_by uuid references public.profiles(id),

created_at timestamptz not null default now(),

unique(company_id, id),

foreign key(company_id, site_id)

references public.sites(company_id, id) on delete restrict

);

create table public.spray_applications (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

site_id uuid not null,

zone_id uuid not null,

zone_version_id uuid,

worker_id uuid,

recorded_by_profile_id uuid not null references public.profiles(id),

spray_plan_id uuid,

applied_at timestamptz not null,

area_ha numeric(12,3),

water_volume_l numeric(14,3),

actual_quantity numeric(14,3),

quantity_unit text,

notes text,

client_uuid uuid not null,

created_at timestamptz not null default now(),

unique(company_id, client_uuid),

unique(company_id, id),

foreign key(company_id, site_id)

references public.sites(company_id, id) on delete restrict,

foreign key(company_id, zone_id)

references public.zones(company_id, id) on delete restrict,

foreign key(zone_version_id)

references public.zone_versions(id) on delete restrict,

foreign key(company_id, worker_id)

references public.workers(company_id, id) on delete set null,

foreign key(company_id, spray_plan_id)

references public.spray_plans(company_id, id) on delete set null

);

create table public.spray_application_products (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

application_id uuid not null,

product_id uuid not null,

quantity numeric(14,3),

quantity_unit text,

sequence_no integer not null default 1,

foreign key(company_id, application_id)

references public.spray_applications(company_id, id) on delete cascade,

foreign key(company_id, product_id)

references public.spray_product_library(company_id, id) on delete restrict

);

create table public.agro_stock_locations (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

site_id uuid not null,

name text not null,

opening_quantity numeric(16,3) not null default 0,

unit text not null,

active boolean not null default true,

unique(company_id, id),

foreign key(company_id, site_id)

references public.sites(company_id, id) on delete restrict

);

create table public.agro_stock_ledger (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

location_id uuid not null,

product_id uuid not null,

movement_type text not null,

quantity numeric(16,3) not null,

unit text not null,

source_table text,

source_id uuid,

client_uuid uuid not null,

created_by_profile_id uuid not null references public.profiles(id),

created_at timestamptz not null default now(),

unique(company_id, client_uuid),

foreign key(company_id, location_id)

references public.agro_stock_locations(company_id, id) on delete restrict,

foreign key(company_id, product_id)

references public.spray_product_library(company_id, id) on delete restrict

);

-- Processor / exporter network. Cross-tenant supplier data is projected into

-- this tenant by a server-side Edge Function after validating the link.

create table public.spray_processor_networks (

id uuid primary key default gen_random_uuid(),

processor_company_id uuid not null references public.companies(id) on delete cascade,

name text not null,

csv_profile jsonb not null default '{}'::jsonb,

active boolean not null default true,

unique(processor_company_id, name),

unique(processor_company_id, id)

);

create table public.spray_supplier_links (

id uuid primary key default gen_random_uuid(),

processor_company_id uuid not null references public.companies(id) on delete cascade,

supplier_company_id uuid not null references public.companies(id) on delete cascade,

network_id uuid not null,

supplier_code text,

status text not null default 'active',

created_at timestamptz not null default now(),

unique(processor_company_id, supplier_company_id, network_id),

foreign key(processor_company_id, network_id)

references public.spray_processor_networks(processor_company_id, id) on delete cascade

);

create table public.spray_processor_submissions (

id uuid primary key default gen_random_uuid(),

processor_company_id uuid not null references public.companies(id) on delete cascade,

network_id uuid not null,

supplier_company_id uuid not null references public.companies(id) on delete cascade,

supplier_site_id uuid not null,

application_id uuid not null,

export_row jsonb not null,

status text not null default 'ready',

submitted_at timestamptz not null default now(),

exported_at timestamptz,

unique(processor_company_id, application_id),

foreign key(processor_company_id, network_id)

references public.spray_processor_networks(processor_company_id, id) on delete cascade,

foreign key(supplier_company_id, supplier_site_id)

references public.sites(company_id, id) on delete restrict

);

-- FLEET LOG

create table public.asset_inspections (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

site_id uuid not null,

asset_id uuid not null,

operator_worker_id uuid,

performed_by_profile_id uuid not null references public.profiles(id),

checklist_answers jsonb not null,

meter_reading numeric(14,2),

critical_defect boolean not null default false,

comments text,

client_uuid uuid not null,

inspected_at timestamptz not null default now(),

unique(company_id, client_uuid),

foreign key(company_id, site_id)

references public.sites(company_id, id) on delete restrict,

foreign key(company_id, asset_id)

references public.assets(company_id, id) on delete restrict,

foreign key(company_id, operator_worker_id)

references public.workers(company_id, id) on delete set null

);

create table public.fuel_tanks (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

site_id uuid not null,

tank_code text not null,

capacity_l numeric(14,3),

calibration jsonb not null default '{}'::jsonb,

active boolean not null default true,

unique(company_id, tank_code),

unique(company_id, id),

foreign key(company_id, site_id)

references public.sites(company_id, id) on delete restrict

);

create table public.fuel_events (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

tank_id uuid not null,

asset_id uuid,

operator_worker_id uuid,

recorded_by_profile_id uuid not null references public.profiles(id),

event_type text not null,

volume_l numeric(14,3),

tank_dip numeric(14,3),

meter_reading numeric(14,2),

variance_l numeric(14,3),

client_uuid uuid not null,

recorded_at timestamptz not null default now(),

unique(company_id, client_uuid),

foreign key(company_id, tank_id)

references public.fuel_tanks(company_id, id) on delete restrict,

foreign key(company_id, asset_id)

references public.assets(company_id, id) on delete set null,

foreign key(company_id, operator_worker_id)

references public.workers(company_id, id) on delete set null

);

create table public.asset_meter_events (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

asset_id uuid not null,

meter_type text not null,

reading numeric(14,2) not null,

recorded_by_profile_id uuid not null references public.profiles(id),

client_uuid uuid not null,

recorded_at timestamptz not null default now(),

unique(company_id, client_uuid),

foreign key(company_id, asset_id)

references public.assets(company_id, id) on delete restrict

);

create table public.asset_service_jobs (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

asset_id uuid not null,

service_type text not null,

due_at timestamptz,

due_meter numeric(14,2),

work_performed text,

parts jsonb not null default '[]'::jsonb,

vendor text,

signed_off_by_profile_id uuid references public.profiles(id),

status text not null default 'open',

completed_at timestamptz,

foreign key(company_id, asset_id)

references public.assets(company_id, id) on delete restrict

);

create table public.asset_defects (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

asset_id uuid not null,

reported_by_worker_id uuid,

reported_by_profile_id uuid references public.profiles(id),

severity text not null,

fault text not null,

location text,

status text not null default 'open',

assigned_to_profile_id uuid references public.profiles(id),

created_at timestamptz not null default now(),

closed_at timestamptz,

foreign key(company_id, asset_id)

references public.assets(company_id, id) on delete restrict,

foreign key(company_id, reported_by_worker_id)

references public.workers(company_id, id) on delete set null

);

-- PACKHOUSE PASS

create table public.intake_records (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

site_id uuid not null,

bin_code text not null,

supplier_company_id uuid,

source_zone_id uuid,

commodity text not null,

variety text,

gross_kg numeric(14,3),

tare_kg numeric(14,3),

net_kg numeric(14,3) generated always as (coalesce(gross_kg,0)-coalesce(tare_kg,0)) stored,

received_by_worker_id uuid,

received_by_profile_id uuid references public.profiles(id),

received_at timestamptz not null default now(),

client_uuid uuid not null,

unique(company_id, client_uuid),

foreign key(company_id, site_id)

references public.sites(company_id, id) on delete restrict,

foreign key(company_id, source_zone_id)

references public.zones(company_id, id) on delete set null,

foreign key(company_id, received_by_worker_id)

references public.workers(company_id, id) on delete set null

);

create table public.quality_tests (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

intake_id uuid not null,

sample_id text not null,

test_type text not null,

measured_value numeric(16,6),

unit text,

instrument_id text,

operator_worker_id uuid,

operator_profile_id uuid references public.profiles(id),

tested_at timestamptz not null default now(),

foreign key(company_id, intake_id)

references public.intake_records(company_id, id) on delete cascade,

foreign key(company_id, operator_worker_id)

references public.workers(company_id, id) on delete set null

);

create table public.pack_lots (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

lot_code text not null,

source_intake_id uuid,

grade text,

yield_pct numeric(8,3),

rejects_kg numeric(14,3),

created_at timestamptz not null default now(),

unique(company_id, lot_code),

foreign key(company_id, source_intake_id)

references public.intake_records(company_id, id) on delete set null

);

create table public.pallets (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

pallet_code text not null,

lot_id uuid not null,

sku text,

pack_count integer,

weight_kg numeric(14,3),

location text,

created_at timestamptz not null default now(),

unique(company_id, pallet_code),

foreign key(company_id, lot_id)

references public.pack_lots(company_id, id) on delete restrict

);

create table public.dispatches (

id uuid primary key default gen_random_uuid(),

company_id uuid not null references public.companies(id) on delete cascade,

load_code text not null,

vehicle_ref text,

customer text,

destination text,

seal_no text,

dispatched_at timestamptz not null default now(),

dispatched_by_profile_id uuid references public.profiles(id),

unique(company_id, load_code)

);

create table public.dispatch_pallets (

company_id uuid not null references public.companies(id) on delete cascade,

dispatch_id uuid not null,

pallet_id uuid not null,

primary key(dispatch_id, pallet_id),

foreign key(company_id, dispatch_id)

references public.dispatches(company_id, id) on delete cascade,

foreign key(company_id, pallet_id)

references public.pallets(company_id, id) on delete restrict

);

-- High-frequency indexes

create index idx_workers_company_active on public.workers(company_id, active);

create index idx_sites_company_active on public.sites(company_id, is_active);

create index idx_zones_company_site on public.zones(company_id, site_id, is_active);

create index idx_audit_company_created on public.audit_events(company_id, created_at desc);

create index idx_audit_company_entity on public.audit_events(company_id, entity_table, entity_id);

create index idx_sync_company_status on public.sync_inbox(company_id, status, received_at);

create index idx_stock_company_created on public.agro_stock_ledger(company_id, created_at desc);

create index idx_inspection_company_asset on public.asset_inspections(company_id, asset_id, inspected_at desc);

create index idx_attachment_company_status on public.attachments(company_id, status, created_at);

create index idx_processor_company_status on public.spray_processor_submissions(processor_company_id, status, submitted_at desc);

### RLS performance model

The key optimisation is to remove policy recursion. High-frequency tables must not use an EXISTS subquery back into profiles, membership tables or tenant configuration for every row. Instead, the authenticated JWT contains company_id and role in app_metadata. RLS can evaluate these claims directly, with a stable helper wrapped in a SELECT expression so the value can be treated like statement-local context.

-- Representative high-frequency policies.

-- The same company_id pattern is used across tenant tables.

create policy audit_select on public.audit_events

for select to authenticated

using (company_id = (select private.jwt_company_id()));

create policy stock_select on public.agro_stock_ledger

for select to authenticated

using (company_id = (select private.jwt_company_id()));

create policy inspection_select on public.asset_inspections

for select to authenticated

using (company_id = (select private.jwt_company_id()));

create policy workers_select on public.workers

for select to authenticated

using (company_id = (select private.jwt_company_id()));

create policy workers_write on public.workers

for all to authenticated

using (

company_id = (select private.jwt_company_id())

and (select private.has_role(

array['owner','admin','manager','supervisor']::public.app_role[]

))

)

with check (

company_id = (select private.jwt_company_id())

and (select private.has_role(

array['owner','admin','manager','supervisor']::public.app_role[]

))

);

create policy profiles_self_or_admin on public.profiles

for select to authenticated

using (

id = auth.uid()

or (

company_id = (select private.jwt_company_id())

and (select private.has_role(

array['owner','admin','manager']::public.app_role[]

))

)

);

Production practice: transactional writes from offline devices should use the Edge Function sync endpoint and server-side domain command handlers. This provides a single place to enforce cross-table rules, idempotency, stock controls and audit events. Direct browser writes are limited to low-risk administrative paths such as worker directory maintenance and are still protected by RLS.

### Custom Access Token Hook contract

-- The hook adds immutable authorization context to app_metadata.

-- Do not use user-editable user_metadata for authorization.

create or replace function public.custom_access_token_hook(event jsonb)

returns jsonb

language plpgsql

stable

as $$

declare

target_user_id uuid;

c_id uuid;

c_role public.app_role;

claims jsonb;

begin

target_user_id := (event ->> 'user_id')::uuid;

select company_id, role

into c_id, c_role

from public.profiles

where id = target_user_id

and is_active = true;

claims := event -> 'claims';

claims := jsonb_set(

claims,

'{app_metadata,company_id}',

to_jsonb(c_id::text), true

);

claims := jsonb_set(

claims,

'{app_metadata,role}',

to_jsonb(coalesce(c_role,'viewer')::text), true

);

return jsonb_set(event, '{claims}', claims, true);

end;

$$;

## 3.2 Offline-First PWA Data Engine

Offline-first is a core product capability, not a cache. The client keeps the working dataset required for the assigned site, a JSON outbox for transactional commands and a separate attachment queue for photos and documents. JSON gets priority because a compliance record is useful even when its evidence photo must wait.

### Dexie.js schema

import Dexie, { Table } from 'dexie';

export type SyncState = 'queued' | 'syncing' | 'synced' | 'rejected';

export type AttachmentState = 'queued' | 'uploading' | 'uploaded' | 'failed';

export interface Worker {

id: string;

company_id: string;

employee_code: string;

full_name: string;

preferred_language: string;

consent_flags: Record<string, boolean>;

active: boolean;

}

export interface OutboxCommand {

client_uuid: string;

company_id: string;

command_type: string;

entity_table: string;

entity_id?: string;

payload: Record<string, unknown>;

dependency_client_uuids?: string[];

created_at: string;

attempts: number;

next_attempt_at: number;

state: SyncState;

last_error?: string;

}

export interface LocalAttachment {

client_uuid: string;

company_id: string;

site_id?: string;

entity_table: string;

entity_id: string;

blob: Blob;

mime_type: string;

byte_size: number;

sha256?: string;

state: AttachmentState;

created_at: string;

attempts: number;

next_attempt_at: number;

signed_url?: string;

signed_url_expires_at?: number;

}

export class SimpleSolutionsDB extends Dexie {

workers!: Table<Worker, string>;

zones!: Table<any, string>;

assets!: Table<any, string>;

trainingCompletions!: Table<any, string>;

sprayApplications!: Table<any, string>;

assetInspections!: Table<any, string>;

intakeRecords!: Table<any, string>;

outbox!: Table<OutboxCommand, string>;

attachments!: Table<LocalAttachment, string>;

syncState!: Table<any, string>;

constructor() {

super('simple-solutions');

this.version(1).stores({

workers: 'id, company_id, employee_code, active',

zones: 'id, company_id, site_id, zone_code',

assets: 'id, company_id, site_id, asset_code, status',

trainingCompletions: 'id, client_uuid, company_id, worker_id',

sprayApplications: 'id, client_uuid, company_id, site_id, zone_id, worker_id, applied_at',

assetInspections: 'id, client_uuid, company_id, site_id, asset_id, operator_worker_id, inspected_at',

intakeRecords: 'id, client_uuid, company_id, site_id, bin_code, received_at',

outbox: 'client_uuid, company_id, state, next_attempt_at, created_at, command_type',

attachments: 'client_uuid, company_id, entity_table, entity_id, state, next_attempt_at, created_at',

syncState: 'key'

});

}

}

### JSON-first queue + independent attachment queue

import { v4 as uuidv4 } from 'uuid';

export async function queueJsonCommand(

db: SimpleSolutionsDB,

companyId: string,

commandType: string,

entityTable: string,

payload: Record<string, unknown>,

entityId?: string

) {

const client_uuid = uuidv4();

const now = new Date().toISOString();

await db.transaction('rw', db.outbox, async () => {

await db.outbox.add({

client_uuid,

company_id: companyId,

command_type: commandType,

entity_table: entityTable,

entity_id: entityId,

payload,

created_at: now,

attempts: 0,

next_attempt_at: Date.now(),

state: 'queued'

});

});

return client_uuid;

}

export async function queueAttachment(

db: SimpleSolutionsDB,

companyId: string,

entityTable: string,

entityId: string,

blob: Blob,

mimeType: string,

siteId?: string

) {

const client_uuid = uuidv4();

await db.attachments.add({

client_uuid,

company_id: companyId,

site_id: siteId,

entity_table: entityTable,

entity_id: entityId,

blob,

mime_type: mimeType,

byte_size: blob.size,

state: 'queued',

created_at: new Date().toISOString(),

attempts: 0,

next_attempt_at: Date.now()

});

return client_uuid;

}

On a 2G/EDGE connection the application should continue to push small JSON commands while photo uploads remain queued locally. When stronger connectivity is restored, the attachment worker requests a short-lived signed URL, streams the blob to Storage, and sends a small JSON completion command. The compliance transaction therefore reaches the server without waiting for media.

## 3.3 Supabase Edge Function Sync Handler

The synchronization endpoint is the transactional gate. It authenticates the caller, derives tenant and role from the token, validates command structure, checks idempotency, applies the domain command, records the audit event and marks the inbox command applied in one PostgreSQL transaction. The browser never gets to choose its authoritative company_id.

// /functions/v1/sync-v1

export async function syncBatch(req: Request) {

const { commands } = await req.json();

const supabase = createSupabaseClientFromRequest(req);

const { data: { user }, error } = await supabase.auth.getUser();

if (error || !user) {

return new Response('Unauthorized', { status: 401 });

}

const jwtContext = await getJwtContext(supabase);

const companyId = jwtContext.company_id;

const role = jwtContext.role;

const results = [];

for (const command of commands) {

validateCommandSchema(command);

const result = await withPostgresTransaction(async (tx) => {

const existing = await tx.oneOrNone(

`select status, error_code, error_message

from public.sync_inbox

where company_id = $1 and client_uuid = $2`,

[companyId, command.client_uuid]

);

if (existing) return existing;

await tx.none(

`insert into public.sync_inbox

(company_id, client_uuid, command_type, payload, status)

values ($1,$2,$3,$4,'pending')`,

[companyId, command.client_uuid, command.command_type, command.payload]

);

const domain = await applyDomainCommand(tx, {

...command,

companyId,

role,

authenticatedUserId: user.id

});

await tx.none(

`insert into public.audit_events

(company_id, actor_profile_id, worker_id, event_type,

entity_table, entity_id, client_uuid, payload)

values ($1,$2,$3,$4,$5,$6,$7,$8)`,

[

companyId,

user.id,

domain.workerId ?? null,

command.command_type,

domain.entityTable,

domain.entityId,

command.client_uuid,

domain.auditPayload ?? {}

]

);

await tx.none(

`update public.sync_inbox

set status='applied', applied_at=now()

where company_id=$1 and client_uuid=$2`,

[companyId, command.client_uuid]

);

return { status: 'applied', entity_id: domain.entityId };

});

results.push({ client_uuid: command.client_uuid, ...result });

}

return Response.json({ results });

}

### Attachment signed-URL handler

// Browser asks for a signed upload URL after the parent JSON record exists.

const { data } = await supabase.functions.invoke('attachment-url', {

body: {

entity_table: attachment.entity_table,

entity_id: attachment.entity_id,

client_uuid: attachment.client_uuid,

mime_type: attachment.mime_type,

sha256: attachment.sha256

}

});

await fetch(data.signed_url, {

method: 'PUT',

headers: { 'Content-Type': attachment.mime_type },

body: attachment.blob

});

await queueJsonCommand(db, companyId, 'attachment.completed', 'attachments', {

attachment_client_uuid: attachment.client_uuid,

entity_id: attachment.entity_id,

storage_path: data.storage_path,

sha256: attachment.sha256,

byte_size: attachment.byte_size

});

## 3.4 System Architecture & Component Interaction Flowchart

+----------------------------- FIELD DEVICE ------------------------------+

| PWA UI                                                                 |

|   |                                                                    |

|   +--> Dexie.js operational tables                                    |

|   |      |                                                             |

|   |      +--> JSON OUTBOX -----------+                                 |

|   |      |       UUIDv4 client_uuid  |                                 |

|   |      |                           |                                 |

|   |      +--> ATTACHMENT QUEUE ------|---- local photo/document        |

|   |              waits for strong connectivity                         |

|   +--> Service Worker: app shell + background retry                    |

|                                  |                                     |

|                          JSON over 2G/EDGE                              |

+----------------------------------|--------------------------------------+

v

+-------------------------------+

| Supabase Edge Functions       |

| auth -> validate -> transact  |

+---------------+---------------+

|

v

+----------------------------------------------+

| PostgreSQL + RLS + PostGIS                    |

| company_id + JWT role evaluation             |

| profiles | workers | sites | zones | assets  |

| domain tables | audit_events | sync_inbox    |

+--------------------+-------------------------+

|

signed URL     | processor projection

|           |

v           v

+---------------+  +--------------------------+

| Supabase      |  | Processor Dashboard      |

| Storage       |  | processor tenant         |

| media/evidence|  | linked suppliers + CSV   |

+---------------+  +--------------------------+

## 3.5 Security, Privacy & Governance

| Control | Implementation | Reason |
| --- | --- | --- |
| Auth boundary | Profiles are auth-backed control-plane users only; workers never authenticate. | Minimises login/seat friction and reduces identity sprawl. |
| RLS | company_id taken from JWT app_metadata; high-frequency policies avoid profile lookups. | Predictable performance and simpler tenant isolation. |
| Role changes | Update profile + force session refresh/revocation. | JWT claims can otherwise be stale until refreshed. |
| QR | Random rotating token, short validity, tenant/site validation, server-side lookup. | Prevents embedding personal data in field identifiers. |
| Audit | Append-only events with client_uuid and record hash. | Historical evidence remains reconstructable. |
| Attachments | Separate queue, signed URLs, hash and size recorded. | Media failures do not erase or block valid JSON evidence. |
| Processor portal | Server-side projection into processor tenant. | Supplier RLS remains intact while processor gets oversight. |
| POPIA | Collect minimum worker data, define retention, access and purpose controls. | Worker directory is operational data and may contain personal information. |

# SECTION 4 - FINANCIAL MODELING & REVENUE FORECASTS

## 4.1 Pricing & Packaging Strategy

| Offer | South Africa | International | Commercial logic |
| --- | --- | --- | --- |
| Vault Core | R850/site/month | US$79 or AUD$119/site/month | Entry wedge. Unlimited worker records; authenticated control users priced into the site. |
| Fleet Log & Fuel | +R550/site/month | +US$39 or +AUD$59 | Machinery/fuel spoke. |
| Packhouse Pass | +R650/site/month | +US$49 or +AUD$69 | Intake/QC/lot/dispatch spoke. |
| Full Ecosystem | R2,250/site/month | US$149-US$249 or AUD$149-AUD$249/site/month | Default long-term bundle; unlimited operational users. |
| Enterprise / multi-site | From R2,500/site/month | US$249+ / AUD$299+ | Enhanced support/integrations; still site-based. |

These are proposed commercial planning prices, not vendor or competitor quotes. The architecture is designed so the customer never has to negotiate individual worker seats. A customer may activate more devices and workers without a software-seat event.

## 4.2 Spray Trace processor-funded pricing

| Tier | Setup | Monthly | Linked suppliers | Commercial note |
| --- | --- | --- | --- | --- |
| Launch network | R5,000-R10,000 | R5,500-R8,000 | Up to 50 farms | Use one corporate contract to activate a supplier network. |
| Regional network | R5,000-R10,000 | R10,000-R15,000 | 51-150 farms | Higher-volume monitoring + support. |
| Variable model | R5,000-R10,000 | R120-R150/farm/month | Variable | Use when processor prefers usage-linked billing. |

### Processor channel overlay example

| Scenario | Linked farms | Monthly platform | Annual recurring | Setup fee (one-time) |
| --- | --- | --- | --- | --- |
| Pilot processor | 30-50 | R7,500 | R90,000 | R5,000-R10,000 |
| Scaled processor | 51-100 | R12,500 | R150,000 | R5,000-R10,000 |
| Variable model at 80 farms | 80 | R10,800 at R135/farm | R129,600 | R5,000-R10,000 |

Processor-funded revenue is kept as a channel overlay. It should not be added to direct farm ARR simply because linked growers are visible in the processor portal. This prevents double counting and makes the commercial engine legible to investors and management.

## 4.3 Forecast A - Pure Agricultural Sector: direct farm subscriptions

Forecast A models only direct-paying agricultural sites using the R2,250/site/month ecosystem bundle. The processor-funded Spray Trace channel is excluded from the ARR line. This is intentionally conservative and isolates direct farm monetisation.

| Month | Active farms | MRR (R) | ARR run-rate (R) |
| --- | --- | --- | --- |
| 1 | 5 | 11250 | 135000 |
| 2 | 7 | 15750 | 189000 |
| 3 | 10 | 22500 | 270000 |
| 4 | 12 | 27000 | 324000 |
| 5 | 15 | 33750 | 405000 |
| 6 | 18 | 40500 | 486000 |
| 7 | 22 | 49500 | 594000 |
| 8 | 26 | 58500 | 702000 |
| 9 | 30 | 67500 | 810000 |
| 10 | 35 | 78750 | 945000 |
| 11 | 42 | 94500 | 1134000 |
| 12 | 50 | 112500 | 1350000 |
| 13 | 60 | 135000 | 1620000 |
| 14 | 70 | 157500 | 1890000 |
| 15 | 82 | 184500 | 2214000 |
| 16 | 95 | 213750 | 2565000 |
| 17 | 110 | 247500 | 2970000 |
| 18 | 125 | 281250 | 3375000 |
| 19 | 140 | 315000 | 3780000 |
| 20 | 150 | 337500 | 4050000 |
| 21 | 165 | 371250 | 4455000 |
| 22 | 180 | 405000 | 4860000 |
| 23 | 200 | 450000 | 5400000 |
| 24 | 220 | 495000 | 5940000 |
| 25 | 240 | 540000 | 6480000 |
| 26 | 260 | 585000 | 7020000 |
| 27 | 285 | 641250 | 7695000 |
| 28 | 310 | 697500 | 8370000 |
| 29 | 340 | 765000 | 9180000 |
| 30 | 370 | 832500 | 9990000 |
| 31 | 405 | 911250 | 10935000 |
| 32 | 440 | 990000 | 11880000 |
| 33 | 470 | 1057500 | 12690000 |
| 34 | 500 | 1125000 | 13500000 |
| 35 | 500 | 1125000 | 13500000 |
| 36 | 500 | 1125000 | 13500000 |

### Agricultural milestones

| Milestone | Farm count | MRR | ARR | Primary motion |
| --- | --- | --- | --- | --- |
| Beachhead | 50 | R112,500 | R1,350,000 | KZN macadamia + banana estates. |
| Regional scale | 150 | R337,500 | R4,050,000 | KZN depth + Lowveld expansion. |
| National specialist | 300 | R675,000 | R8,100,000 | Western Cape citrus, avocado and grapes. |
| Scale | 500 | R1,125,000 | R13,500,000 | National specialist agriculture footprint. |

## 4.4 Forecast B - Blended direct portfolio

Forecast B combines direct farm subscriptions and industrial-company operating-site equivalents. Both are modelled at R2,250/month to preserve the site-pricing thesis. A company with multiple sites can therefore generate more revenue through site expansion rather than per-seat pricing.

| Month | Farms | Companies | Farm MRR | Industrial MRR | Blended MRR | ARR run-rate |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 5 | 2 | 11250 | 4500 | 15750 | 189000 |
| 2 | 7 | 3 | 15750 | 6750 | 22500 | 270000 |
| 3 | 10 | 5 | 22500 | 11250 | 33750 | 405000 |
| 4 | 12 | 7 | 27000 | 15750 | 42750 | 513000 |
| 5 | 15 | 10 | 33750 | 22500 | 56250 | 675000 |
| 6 | 18 | 12 | 40500 | 27000 | 67500 | 810000 |
| 7 | 22 | 15 | 49500 | 33750 | 83250 | 999000 |
| 8 | 26 | 18 | 58500 | 40500 | 99000 | 1188000 |
| 9 | 30 | 20 | 67500 | 45000 | 112500 | 1350000 |
| 10 | 35 | 22 | 78750 | 49500 | 128250 | 1539000 |
| 11 | 42 | 24 | 94500 | 54000 | 148500 | 1782000 |
| 12 | 50 | 25 | 112500 | 56250 | 168750 | 2025000 |

| Month | Farms | Companies | Farm MRR | Industrial MRR | Blended MRR | ARR run-rate |
| --- | --- | --- | --- | --- | --- | --- |
| 13 | 60 | 35 | 135000 | 78750 | 213750 | 2565000 |
| 14 | 70 | 50 | 157500 | 112500 | 270000 | 3240000 |
| 15 | 82 | 70 | 184500 | 157500 | 342000 | 4104000 |
| 16 | 95 | 90 | 213750 | 202500 | 416250 | 4995000 |
| 17 | 110 | 115 | 247500 | 258750 | 506250 | 6075000 |
| 18 | 125 | 140 | 281250 | 315000 | 596250 | 7155000 |
| 19 | 140 | 170 | 315000 | 382500 | 697500 | 8370000 |
| 20 | 150 | 200 | 337500 | 450000 | 787500 | 9450000 |
| 21 | 165 | 235 | 371250 | 528750 | 900000 | 10800000 |
| 22 | 180 | 270 | 405000 | 607500 | 1012500 | 12150000 |
| 23 | 200 | 310 | 450000 | 697500 | 1147500 | 13770000 |
| 24 | 220 | 350 | 495000 | 787500 | 1282500 | 15390000 |

| Month | Farms | Companies | Farm MRR | Industrial MRR | Blended MRR | ARR run-rate |
| --- | --- | --- | --- | --- | --- | --- |
| 25 | 240 | 390 | 540000 | 877500 | 1417500 | 17010000 |
| 26 | 260 | 430 | 585000 | 967500 | 1552500 | 18630000 |
| 27 | 285 | 470 | 641250 | 1057500 | 1698750 | 20385000 |
| 28 | 310 | 510 | 697500 | 1147500 | 1845000 | 22140000 |
| 29 | 340 | 545 | 765000 | 1226250 | 1991250 | 23895000 |
| 30 | 370 | 580 | 832500 | 1305000 | 2137500 | 25650000 |
| 31 | 420 | 600 | 945000 | 1350000 | 2295000 | 27540000 |
| 32 | 465 | 600 | 1046250 | 1350000 | 2396250 | 28755000 |
| 33 | 510 | 600 | 1147500 | 1350000 | 2497500 | 29970000 |
| 34 | 550 | 600 | 1237500 | 1350000 | 2587500 | 31050000 |
| 35 | 580 | 600 | 1305000 | 1350000 | 2655000 | 31860000 |
| 36 | 600 | 600 | 1350000 | 1350000 | 2700000 | 32400000 |

### Blended milestones

| Milestone | Farms | Industrial companies | MRR | ARR |
| --- | --- | --- | --- | --- |
| Beachhead | 50 | 25 | R168,750 | R2,025,000 |
| Regional expansion | 150 | 100 | R562,500 | R6,750,000 |
| National vertical mix | 300 | 250 | R1,237,500 | R14,850,000 |
| Scale | 600 | 600 | R3,150,000 | R37,800,000 |

## 4.5 Infrastructure costing & gross margin

Infrastructure is planned as a software-scale envelope rather than a fixed vendor invoice. The cost stack includes Supabase/Postgres compute and database, Storage/CDN, transactional email, observability, backups and a contingency reserve. At small scale, the target gross margin may sit below the long-term >95% target because fixed platform costs are not fully utilised. As tenant counts rise, COGS per site should decline materially.

| Scale tier | Paying operating sites |  | Database / Supabase |  | CDN + storage | Auth/email/observability |  | Planning COGS/mo |  | Target GM |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Tier 1 | 1-100 |  | $25-$150 |  | R500-R1,500 | R500-R1,500 |  | R3k-R6k |  | >95% once usage is established |
| Tier 2 | 101-300 |  | $150-$400 |  | R1,500-R4,000 | R1,500-R4,000 |  | R10k-R20k |  | >96% |
| Tier 3 | 301-700 |  | $400-$1,000 |  | R4,000-R10,000 | R3,000-R8,000 |  | R25k-R55k |  | >96% |
| Tier 4 | 701-1,200 |  | $1,000-$2,000 |  | R10k-R20k | R8k-R15k |  | R55k-R100k |  | >96% |
| Scale case |  | MRR |  | Planning COGS |  |  | Gross profit |  | Gross margin |  |
| 50 farms |  | R112,500 |  | R5,000 |  |  | R107,500 |  | 95.6% |  |
| 150 farms |  | R337,500 |  | R15,000 |  |  | R322,500 |  | 95.6% |  |
| 300 farms |  | R675,000 |  | R24,000 |  |  | R651,000 |  | 96.4% |  |
| 500 farms |  | R1,125,000 |  | R40,000 |  |  | R1,085,000 |  | 96.4% |  |
| 600 farms + 600 industrial |  | R3,150,000 |  | R95,000 |  |  | R3,055,000 |  | 97.0% |  |

## 4.6 Professional services & setup revenue

| Service | Unit price | Typical scope | Delivery trigger |
| --- | --- | --- | --- |
| Site setup | R8,500 | Tenant, site, profiles, workers, modules, settings and admin handover. | New direct site customer. |
| Worker/data digitisation | R6,500 base | CSV cleanup/import for people, sites, zones or historical records. | Existing records require cleanup. |
| Audit-pack mapping | R4,500 | Customer-specific evidence map and output pack configuration. | First audit cycle. |
| Spray Trace processor setup | R5,000-R10,000 | Processor network, CSV map, supplier import and dashboard launch. | Each new processor contract. |
| Integration project | R15,000-R45,000 | Telematics, scales, BI, SSO or external system. | Technical integration required. |

## 4.7 Financial interpretation

The model has three distinct economic engines. First is direct site ARR from the R2,250 ecosystem bundle. Second is processor-funded Spray Trace revenue, which behaves like channel SaaS and can accelerate user acquisition without a proportional farm sales effort. Third is paid services, which monetise implementation and customer-specific configuration without bloating recurring pricing.

# SECTION 5 - GO-TO-MARKET (GTM) & ROLLOUT ROADMAP

## 5.1 Phased Product Build & Migration Sequence

| Phase | Window | Product objective | Commercial objective | Exit criteria |
| --- | --- | --- | --- | --- |
| Phase 1 - Scale The Vault | Current / immediate; 0-3 months | Harden onboarding, worker directory, QR, signatures, audit packs, reporting and master data. | Onboard commercial macadamia and banana estates across KZN. | Repeatable Vault onboarding with clean company/site/zone/worker records. |
| Phase 2 - Spray Trace | Next 2-4 months | Ship V1 farm entrance + processor dashboard, offline capture, historical logs and CSV exports. | Pilot with Coastal Macadamia under exporter-pays model; target 30-80 supplying growers. | Anchor processor live and supplier onboarding works through one corporate transaction. |
| Phase 3 - Discovery & Expansion | Following 3-8 months | Validate Fleet Log & Fuel Track and Packhouse Pass with engaged KZN growers before heavy build. | Use direct grower feedback to prioritise the highest-frequency workflows. | Documented workflow evidence and build/no-build decisions. |
| Phase 4 - Ecosystem Convergence | Validation through 12-18+ months | Unify validated tools under one workspace, permission model, reporting and audit spine. | Make R2,250/site/month the default full-suite quote. | Existing customers activate modules without migration. |

## 5.2 Agricultural distribution channels

| Channel | Offer | Conversion mechanism | Primary KPI |
| --- | --- | --- | --- |
| KZN grower relationships | Vault operational proof | Deploy one site, prove usage, reference to peers | Sites activated per qualified meeting |
| Anchor macadamia processor | Spray Trace network | Processor funds platform; supplier growers activated centrally | Supplier farms activated per processor |
| Macadamia/banana packhouses | Traceability + compliance | Workflow demo tied to intake/export pain | Partner-sourced pipeline |
| SAMAC / Subtrop ecosystem | Regional proof | Grower days, industry conversations, reference customers | Qualified demos |
| Agronomy/compliance consultants | Referral partnership | Evidence workflow becomes consultant recommendation | Partner-sourced MRR |
| Customer referrals | Peer proof | Structured referral ask after measurable outcome | Referral share of pipeline |

## 5.3 Industrial B2B sales playbook

The industrial motion should not begin as generic ERP selling. It begins with one operational pain that happens often enough for the ROI to be obvious. The strongest first wedges are pre-start inspections, fuel reconciliation, defect tickets, service history, site safety checks and recurring compliance forms.

### Discovery script by workflow

| Question | Why it matters | Product response |
| --- | --- | --- |
| Which daily checks are still on paper? | Find highest-frequency workflow. | Digitise one form first. |
| Who owns the exception when a check fails? | Tests operational escalation. | Action/defect queue. |
| What gets reconstructed before an audit or customer complaint? | Find hidden admin cost. | Evidence generated at source. |
| How do you know an asset was ready for use? | Tests pre-start value. | Inspection + asset state. |
| How is fuel/maintenance reconciled? | Find variance pain. | Immutable ledger + alerts. |
| What happens when signal disappears? | Tests offline need. | Local-first capture + retry. |

### Pilot offer

The preferred industrial pilot is one site, one workflow and a defined success metric. The customer pays for implementation rather than receiving open-ended consulting. The pilot proves whether the workforce completes the workflow, whether supervisors resolve exceptions and whether the system produces usable audit evidence.

## 5.4 36-Month execution roadmap

| Period | Product | Revenue milestone | GTM motion | People/process |
| --- | --- | --- | --- | --- |
| M1-M3 | Vault hardening + worker/QR/signature/audit | 10-20 live KZN sites | Relationship-led estate onboarding | Standardise deployment + worker imports. |
| M4-M6 | Spray Trace V1 processor pilot | First processor contract; 30-80 linked growers target | Coastal Macadamia pilot | Create processor CSV mappings + supplier support SOP. |
| M7-M12 | Spray Trace scale + discovery for Fleet/Packhouse | 50 direct farms | KZN proof + processor referrals | Structured grower discovery. |
| M13-M18 | Validated Fleet/Packhouse pilots + ecosystem workspace | 150 direct farms trajectory | Lowveld + initial industrial campaigns | Customer success/implementation lane. |
| M19-M24 | Converged suite + analytics + APIs | 300 direct farms trajectory | Western Cape + industrial verticals | Formalise partner programme. |
| M25-M36 | National ecosystem scale | 500 agriculture / 600 blended operating tenants target | National specialist agriculture + industrial + processor growth | Systemise customer success, reliability and partner-led sales. |

## 5.5 Product operating cadence

| Cadence | Meeting | Inputs | Decision |
| --- | --- | --- | --- |
| Weekly | Reliability review | Sync failure rate, errors, support queue, crash-free sessions | Reliability blocker fixes |
| Fortnightly | Workflow review | Open -> save -> sync -> accept funnel | Simplify screens/validation |
| Monthly | Customer council | Top requests, adoption, churn risk, implementation effort | Prioritise outcomes |
| Quarterly | Portfolio review | MRR, NRR, module penetration, COGS, pipeline | Reprice, package or stop work |

# APPENDICES

## A. Recommended module codes and permission model

| Module code | Module | Read | Write | Approve | Admin |
| --- | --- | --- | --- | --- | --- |
| VAULT | The Vault | Assigned authenticated profiles + in-scope workers | Supervisor+ profile | Manager/Agronomist+ | Admin+ |
| WORKER | Worker identity | Never authenticates directly | Supervisor/manager/QR capture | Supervisor/manager | Admin+ |
| SPRAY | Spray Trace | Assigned site records + worker attribution | Supervisor workflow via authenticated profile | Manager/Agronomist | Admin+ |
| FLEET | Fleet Log | Assigned site records + worker attribution | Supervisor/maintenance workflow | Manager/workshop | Admin+ |
| PACK | Packhouse Pass | Packhouse records + worker attribution | Operator workflow via authenticated profile | Packhouse manager | Admin+ |
| CORE | Platform | Own profile + permitted tenant data | Admin roles | Owner/Admin | Owner |

## B. Offline command contract

{

"client_uuid": "UUIDv4",

"command_type": "spray.application.create",

"entity_table": "spray_applications",

"entity_id": null,

"payload": {

"site_id": "uuid",

"zone_id": "uuid",

"worker_id": "uuid",

"applied_at": "ISO-8601",

"actual_quantity": 0,

"quantity_unit": "tenant-approved unit"

},

"dependency_client_uuids": [],

"created_at": "ISO-8601"

}

## C. Conflict resolution matrix

| Conflict | Default rule | Human action |
| --- | --- | --- |
| Duplicate command | First accepted client_uuid wins; retry returns original result. | Only investigate if payload mismatch uses same UUID. |
| Stale worker/site/zone | Server master is authoritative; refresh local object. | User prompted only if transaction is no longer valid. |
| Negative stock | Reject transaction where policy forbids negative balance; emit exception. | Storekeeper/supervisor resolves. |
| Two compliance records | Append both distinct UUID events; never overwrite. | Reviewer interprets business meaning. |
| Attachment failure | Parent JSON remains accepted; attachment retries independently. | Manual intervention only if evidence deadline demands it. |
| Geometry change | Historical event keeps zone_version_id. New geometry creates a new version. | GIS/admin manages versioning. |

## D. Audit-pack manifest

AUDIT-PACK/

manifest.json

index.pdf

01_company/

company-profile.pdf

site-register.pdf

role-matrix.pdf

02_people_training/

worker-register.csv

training-matrix.pdf

training-signatures.csv

03_sops_compliance/

sop-register.pdf

checklist-results.pdf

open-actions.pdf

04_spray_trace/

zone-register.pdf

application-log.csv

stock-ledger.csv

processor-submission-status.csv

05_fleet/

asset-register.pdf

pre-start-log.csv

defect-register.pdf

service-history.csv

fuel-reconciliation.pdf

06_packhouse/

intake-log.csv

quality-tests.csv

lot-lineage.pdf

pallet-dispatch.csv

07_audit_trail/

audit-events.csv

sync-exceptions.csv

attachment-status.csv

## E. Key architecture decisions

| Decision | Chosen approach | Rejected alternative | Reason |
| --- | --- | --- | --- |
| Identity | Profiles + workers | Auth account for every field worker | No login friction; no seat tax; clearer attribution. |
| Tenancy | Logical multi-tenant PostgreSQL + RLS | Database per customer | Lower operational burden and one release plane. |
| RLS context | JWT app_metadata company_id + role | Per-row profile lookup | Better hot-path performance. |
| Offline store | Dexie.js / IndexedDB | localStorage | Structured, transactional and queryable. |
| Idempotency | UUIDv4 client commands | Sequential IDs | Retry-safe across reconnects. |
| Media | Independent attachment queue | Upload with JSON transaction | Weak networks should not block compliance records. |
| Processor view | Server-side projection into processor tenant | Browser cross-tenant reads | Preserves supplier tenant isolation. |
| Packaging | Site bundle + modules | Per-seat pricing | Matches labour-heavy operations. |

## F. Strategic KPI dashboard

| KPI | Definition | Target / trigger | Owner |
| --- | --- | --- | --- |
| Activated site | Site with production transaction in last 14 days | >90% of sold sites | Customer success |
| Workflow completion | Saved transactions / opened forms | >95% mature workflow | Product |
| Sync acceptance | Applied commands / submitted commands | >99.5% | Engineering |
| Critical exception SLA | Critical exceptions closed within policy SLA | >90% within SLA | Operations |
| Module penetration | Active modules / eligible modules | >2 modules per mature farm | Commercial |
| Net revenue retention | Expansion + contraction + churn | >110% | Finance |
| Audit readiness | Evidence present / evidence required | >95% pre-audit | Compliance |
| Gross margin | (MRR - direct platform COGS) / MRR | >95% long-term | Finance/engineering |

## G. Final strategic position

Simple Solutions should not attempt to defeat large ERP vendors by becoming a smaller ERP. It should win by owning a different job: fast operational execution in environments where connectivity is unreliable, worker headcount is high, and audit evidence is constantly reconstructed after the fact.

The immediate strategy is unusually clear. Use The Vault to scale the KZN beachhead and capture clean master data. Launch Spray Trace V1 through an exporter/processor funding model so one enterprise transaction can activate an entire supplier network. Use those engaged farms to discover the highest-value Fleet and Packhouse workflows. Only then converge the validated spokes into a single operating suite at R2,250/site/month.

The moat compounds from use, not feature count: the system becomes the trusted place for company/site/zone/worker records, historical evidence, operational exceptions and processor exports. Once that evidence spine is embedded, replacing the software becomes operationally expensive even though the individual workflows remain simple.

## H. Regulatory and platform reference notes

GLOBALG.A.P. IFA for fruit and vegetables is currently valid in v6. IFA addresses traceability, food safety, worker health/safety/welfare, environmental and production topics including plant protection products. Simple Solutions should map evidence to the applicable producer checklist and never represent software output as certification.

South African agricultural remedies are regulated under Act 36 of 1947. The product blueprint therefore treats registration and approved-use information as controlled reference data and avoids embedding pesticide recipes in the software specification.

Supabase documents JWT custom claims for RBAC and RLS patterns, including use of app_metadata as an authorization source and auth.jwt() in RLS policies. The architecture here uses those claims to avoid high-frequency row-level lookups into profiles.

## Source list - current as of 27 August 2026

| Source | Reference | URL |
| --- | --- | --- |
| Supabase | Custom Claims & RBAC | https://supabase.com/docs/guides/api/custom-claims-and-role-based-access-control-rbac |
| Supabase | Row Level Security | https://supabase.com/docs/guides/database/postgres/row-level-security |
| Supabase | JWT Claims Reference | https://supabase.com/docs/guides/auth/jwt-fields |
| South African Government | Register an agricultural remedy - Act 36 of 1947 | https://www.gov.za/services/fertilizers-farm-feeds-agricultural-remedies/agricultural-remedy |
| Department of Agriculture | Agriculture Inputs Control | https://www.nda.gov.za/index.php/core-business/agricultural-production/inspection-services/agriculture-inputs-control |
| GLOBALG.A.P. | Integrated Farm Assurance for fruit and vegetables | https://globalgap.org/what-we-offer/solutions/ifa-fruit-and-vegetables/ |
| SIZA | SIZA Social Standard | https://siza.co.za/siza-social-standard/ |
| South African Government | Occupational Health and Safety Act 85 of 1993 | https://www.gov.za/tn/documents/occupational-health-and-safety-act |
| South African Government | Protection of Personal Information Act 4 of 2013 | https://www.gov.za/zu/documents/protection-personal-information-act |
| SAMAC | Macadamia industry information | https://samac.org.za/ |
| Subtrop | About Subtrop | https://www.subtrop.co.za/about_us/ |